## Slide 1
DBB43005 DIGITAL INNOVATION AND TRANSFORMATION
Agile Product Development
Week 5 activities applied to the VNUK Student Support Hub
ACTIVITIES 1-5
Product definition
Product Goal
MVP
Product Backlog
Sprint Planning
1,200+
VNUK students in the long-term product scope
30
students in the proposed MVP sample
GROUP 1
Liu Yu Han, Le Nguyen Thanh Hang, Tamás Pieskó, Zsombi Mester
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Introduce the Week 5 checkpoint. The long-term product serves all programmes, while the MVP uses a 30-student sample.

## Slide 2
EVIDENCE AND SCOPE
One university-wide product, tested with a small sample
Recorded evidence and team estimates define the first learning cycle
02
1,200+
students across IBM, BMS and CSE
Team estimate
70-80%
estimated rise in enquiries during peak periods
Team estimate
1 day
usual administrative response expectation
Team estimate
>5
follow-up emails in some complex credit cases
Team estimate
30
pilot students: 10 per programme
Product decision
Demand pattern
Chart: 
| Normal period | Peak period
Relative demand index | 100 | 175
Index uses the midpoint of the estimated 70-80% uplift.
Absolute enquiries per week remain to be measured.
Priority request categories
01
Credit registration and class changes
02
Graduation and scholarship processes
03
Tuition, admission and enrolment
04
CSE project topics and supervisors
05
Correct department and contact
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Explain that the product scope is university-wide, while the pilot remains deliberately small.

## Slide 3
ACTIVITY 1
The Student Support Hub as a digital product
Success depends on student outcomes and continuous ownership
03
PROJECT
PRODUCT
Build an HTML portal
Deliver a fixed feature list
Close after acceptance
Measure time and budget
Improve task completion
Adapt the backlog with evidence
Continue while the need exists
Measure adoption and service outcomes
PRODUCT DEFINITION
A continuing VNUK service that helps students find the correct procedure, prepare a complete request and reach the responsible department.
User
IBM, BMS and CSE students
Boundary
Guidance, routing and handoff
Owner
Administration with IT support
Success
Correct completion with less follow-up
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Contrast a temporary chatbot project with a continuing student-support product.

## Slide 4
ACTIVITY 2
Product Goal
A four-part goal connects the user need to measurable pilot evidence
04
FOR
VNUK students
across IBM, BMS and CSE
IMPROVE
Access to correct procedures
and responsible contacts
BY ENABLING
Central guidance, checklists
and structured handoff
DURING
A three-month pilot
with 30 students
Product Goal
Improve students’ ability to identify the correct procedure and complete the next action, while reducing avoidable follow-up and keeping staff effort sustainable.
≥95%
correct guidance
0
critical wrong decisions
≥80%
correct routing
-20%
repeat contacts
100%
content with owner and review date
Targets require institutional agreement. Current repeat-contact and routing baselines remain to be measured.
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Read the goal once, then explain how the measures avoid treating launch as success.

## Slide 5
ACTIVITY 3
MVP scope
The first test focuses on guidance and routing, with no live record changes
05
RISKIEST ASSUMPTION
VNUK can turn dispersed email knowledge into approved guidance that staff can maintain.
TARGET USERS
10 CSE, 10 IBM and 10 BMS students
JOURNEY SLICE
Select request, see procedure, prepare request, reach the right unit
MVP PATTERN
HTML Wizard of Oz plus a process pilot
MINIMUM SCOPE
Request categories, checklists, contacts, escalation and basic analytics
EVIDENCE
Accuracy, routing, follow-up, task completion and staff effort
EXCLUSIONS
Live EMS changes, grades, tuition calculation and automated eligibility decisions
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Explain the riskiest assumption: VNUK can maintain reliable guidance and route requests consistently.

## Slide 6
ACTIVITY 3
MVP evidence plan
The pilot combines a balanced student sample with three decision gates
06
Chart: 
| CSE | IBM | BMS
Pilot students | 10 | 10 | 10
30 students
CONTINUE
Targets met and staff can maintain the service
ADAPT
Value appears, but workflow or quality needs work
STOP AI LAYER
A simpler hub performs as well with less risk
Three-month pilot
Month 1 Baseline and content Month 2 Guided use Month 3 Compare outcomes
ACTIVITY 3
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Show that the MVP produces evidence for a decision rather than a feature demonstration.

## Slide 7
ACTIVITY 4
Ordered Product Backlog
The first items establish trusted content before advanced automation
07
Rank | Backlog item | Type | Why now
1 | Approved content model | Control | Foundation
2 | Programme and request context | User | Relevance
3 | Procedure and next-step checklist | User | Core value
4 | Correct department and contact | User | Routing
5 | Safe escalation and case owner | Control | Risk
6 | Structured request template | User | Completion
7 | Content expiry and review | Control | Currency
8 | Accuracy test set | Discovery | Learning
9 | Request analytics | Technical | Measurement
10 | Case status visibility | User | Less follow-up
11 | Privacy and retention controls | Control | Integrity
12 | Conversational AI layer | Technical | Later option
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Explain the top five using value, risk, learning and dependency.

## Slide 8
ACTIVITY 4
Acceptance criteria for the top four items
Each item has an observable normal flow and a clear safety boundary
08
01 Approved content
GIVEN a guidance item is proposed
WHEN staff publish it
THEN it has a source, owner, programme and review date
02 Request context
GIVEN a student starts a request
WHEN programme and category are selected
THEN only applicable guidance appears
03 Procedure checklist
GIVEN approved guidance matches
WHEN the student opens the result
THEN required steps and documents are visible
04 Correct routing
GIVEN the case needs staff help
WHEN the student submits it
THEN the responsible unit and expected response are shown
Shared safety rule
If approved guidance is missing or conflicting, the product stops and routes the request to staff. It does not infer an academic or financial decision.
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Use the four examples to show that the backlog is testable.

## Slide 9
ACTIVITY 5
Sprint Goal and two-week forecast
The first Sprint creates a usable guidance and routing slice
09
SPRINT GOAL
A student selects a request, sees a verified procedure and reaches the responsible unit when staff help is required.
DAYS 1-2
Audit enquiries
and confirm taxonomy
DAYS 3-4
Structure guidance
and content ownership
DAYS 5-7
Build the HTML
guidance flow
DAYS 8-9
Run QA and
student usability tests
DAY 10
Review evidence
and update backlog
Selected backlog
Items 1-5 plus the initial accuracy test set
Main dependencies
Approved procedures, staff reviewers and access to de-identified enquiry patterns
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Explain what the team can finish with 160 hours and which dependencies could reduce the forecast.

## Slide 10
ACTIVITY 5
Sprint capacity and roles
Four members contribute 40 hours each across a 160-hour forecast
10
Chart: 
| Analytics and audit | Development | QA and user improvement | Content and learning
Hours | 40 | 40 | 40 | 40
160 hours
4 people × 10 working days × 4 hours
Product analytics
Usage audit, enquiry categories and evidence log
Development
HTML prototype and technical delivery
QA
Acceptance testing and user-flow improvement
Content and L&D
Knowledge inputs and onboarding material
Forecast risk: staff review or missing procedures may reduce the number of finished backlog items.
SPRINT 1
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Explain that the allocation creates ownership but does not prevent collaboration.

## Slide 11
CHECKPOINT SUMMARY
Five activities produce one testable product plan
The team enters the pilot with explicit ownership, evidence needs and decision rules
11
1
PRODUCT
Continuing support service
2
GOAL
Better completion with less follow-up
3
MVP
30 students, three programmes
4
BACKLOG
Trusted content before AI
5
SPRINT
160-hour two-week forecast
DECISION REQUEST
Approve a three-month HTML pilot that measures demand, routing quality, repeat contact and staff effort before any investment in live integration or autonomous AI.
CONTINUE
Evidence thresholds met
ADAPT
Workflow or content needs repair
STOP AI LAYER
Simpler guidance hub performs as well
Next evidence: weekly enquiry volume, routing baseline, repeat-contact baseline and staff handling time.
Notes: Sources: DBB43005 Session 5 Week 5 Agile Transformation and Digital Product Development; Group 1 Week 5 Evidence and Assumptions Log, updated 14 October 2026. Recorded research evidence, team estimates and proposed pilot targets are labelled separately.
Presenter notes: Close by linking the five activities and asking for approval to validate the MVP.